Title: Phase 2 — Tech Stack & Infrastructure Responsibilities
Team size: 2 people
Main goal: Decide and document the tech stack, set up the shared infrastructure (databases, Redis, RabbitMQ), and make it easy for everyone to run the system locally with one command.

### 1. Phase 2 context (what you’re supporting)

Phase 2 focuses on building a minimal working slice of the system:

- API Gateway

- Auth Service

- Booking Service

The system should allow:

- A user to log in and get a JWT.

- Use that JWT via the API Gateway to:

  - list resources,

  - create a booking (with no overbooking) for their tenant.

Your team provides the foundation so the other 3 teams can build and run their services smoothly.

### 2. Your responsibilities

You are responsible for:

- Tech stack decision & ADR

  - Propose and document the languages / frameworks for:

    - Auth Service

    - Booking Service

    - API Gateway

  - Choose:

    - Relational database (recommended: PostgreSQL),

    - Message broker (recommended: RabbitMQ),

    - Cache (recommended: Redis).

  - Write this up as a new ADR:
docs/adr/0006-tech-stack-and-implementation.md.

- Shared infrastructure with docker-compose

  - Create a docker-compose.yml in the repo root that starts:

    - postgres-auth database (for Auth Service),

    - postgres-booking database (for Booking Service),

    - redis (for caching),

    - rabbitmq (for events, even if not fully used in Phase 2).

  - Configure container names, ports, and default credentials.

- Repository structure & environment

  - Create standard folders for services:

    - services/auth/

    - services/booking/

    - gateway/

  - Add a .env.example file at the root with common environment variables.

  - Optionally add basic tooling:

    - .gitignore,

    - .editorconfig (optional but nice),

    - any necessary config files for your chosen stack (e.g. package manager files, etc.).

- Developer setup documentation

  - Create: docs/dev/setup.md

  - Update: root README.md with a Phase 2 – Getting Started section that links to docs/dev/setup.md.

### 3. Dependencies on other teams

- You must coordinate early with Teams 2, 3, and 4 to confirm:

  - Programming language & framework they’re comfortable with.

  - Ports for each service.

- After choosing the stack, you are responsible for writing the ADR and notifying everyone (e.g. via group chat or short meeting).

### 4. Detailed tasks

#### 4.1. Decide and document the tech stack

- Check if the course or teacher has any preferences (Java, .NET, Node.js, etc.).

- Propose a consistent stack, for example:

  - Same language/framework for Auth and Booking (e.g. Java + Spring Boot, or Node.js + NestJS, etc.).

  - API Gateway either:

    - same stack as services, or

    - a lightweight reverse proxy you code yourself.

- Once the group agrees, create:

docs/adr/0006-tech-stack-and-implementation.md with sections:

- Title: Tech Stack and Service Implementation

- Status: Proposed (or Accepted, if agreed)

- Context:

  - Need a coherent stack for Auth, Booking, and Gateway.

  - Requirements: easy to develop, good library support for JWT, DB, Docker.

- Decision:

  - Language + web framework for services.

  - Language/framework for gateway.

  - Database: PostgreSQL.

  - Broker: RabbitMQ.

  - Cache: Redis.

- Consequences:

  - Pros/cons of the chosen stack.

  - Any learning curve for the team.

Commit this ADR to the repo.

#### 4.2. Create docker-compose.yml

At the repo root (smart-university-platform/docker-compose.yml):

Include services like:

- postgres-auth

  - Image: postgres:latest

  - Environment:

    - POSTGRES_DB=auth_db

    - POSTGRES_USER=auth_user

    - POSTGRES_PASSWORD=auth_password

  - Ports: e.g. 5433:5432 (so it doesn’t conflict with other local Postgres)

  - Volume for data persistence.

- postgres-booking

  - Similar config, but DB name = booking_db, user = booking_user, etc.

  - Ports: e.g. 5434:5432.

- redis

  - Image: redis:latest

  - Ports: e.g. 6379:6379.

- rabbitmq

  - Image: rabbitmq:3-management

  - Ports:

    - 5672:5672 (AMQP)

    - 15672:15672 (management UI).

Also specify a shared network, e.g. backend-network, so services can connect by container name.

#### 4.3. Create folder structure and env example

Create these directories (empty or with minimal skeleton files):

- services/auth/

- services/booking/

- gateway/

Add .env.example at the root with at least:

# Common

JWT_SECRET=change-me

# Auth Service

AUTH_DB_HOST=postgres-auth

AUTH_DB_PORT=5432

AUTH_DB_NAME=auth_db

AUTH_DB_USER=auth_user

AUTH_DB_PASSWORD=auth_password

AUTH_SERVICE_PORT=8081

# Booking Service

BOOKING_DB_HOST=postgres-booking

BOOKING_DB_PORT=5432

BOOKING_DB_NAME=booking_db

BOOKING_DB_USER=booking_user

BOOKING_DB_PASSWORD=booking_password

BOOKING_SERVICE_PORT=8082

# Gateway

GATEWAY_PORT=8080

AUTH_SERVICE_URL=http://auth:8081

BOOKING_SERVICE_URL=http://booking:8082

(Note: actual names/ports may differ depending on your stack; just keep them consistent.)

#### 4.4. Write developer setup documentation

Create docs/dev/setup.md with:

- Prerequisites

  - Docker + Docker Compose installed.

  - Language runtime for chosen stack (e.g. Java, Node.js, etc.).

- First-time setup

  - git clone the repo.

  - How to copy .env.example to .env and adjust values if needed.

- Starting infrastructure

  - docker compose up -d (or the right command).

- Running services

  - How to run Auth service.

  - How to run Booking service.

  - How to run API Gateway.

- Verifying everything

  - Simple health check endpoints (to be implemented by other teams) or database connection checks.

Update README.md:

- Add a Phase 2 section summarizing:

  - “Run docker compose up then start services as described in docs/dev/setup.md.”

### 5. Deliverables & acceptance criteria

Deliverables:

- docs/adr/0006-tech-stack-and-implementation.md

- docker-compose.yml

- .env.example

- docs/dev/setup.md

- Updated README.md with Phase 2 quickstart

- Empty or minimal structure for:

  - services/auth/

  - services/booking/

  - gateway/

You are done when:

- All other teams can:

  - run docker compose up and get Postgres, Redis, RabbitMQ running,

  - clone the repo, copy .env.example, and start building their service without guessing DB URLs or ports.

- The ADR clearly states the chosen stack and everyone agrees to follow it.